## Slide 1: RISK
Notes from Somerville, Ch9

## Slide 2: Spiral Model (Boehm)

## Slide 3: Spiral Somerville (9th ed)
1 Objective Setting
    Define objectives
    Identify Constraint
    Create management plan
    Identify risks and alternative strategies
2 Risk assessment and reduction
    Detailed analysis
    Develop prototypes
3 Development and Validation
    Choose development model
    Interface risks, safety risks integration risks
4 Planning
    Review, plan next phase

## Slide 4: Types of Risk
Project Risks
  Schedule, resources, los of experienced designer
Product Risks
  Quality or performance. E.g. Purchased subsystem has low performance
Business risks
  Competitor introduces new system

## Slide 5: Types - detail

## Slide 6: Risk Management

## Slide 7: Risk Identification
Technology: Hardware or software used
People: development team
Organizational: Corporate environment
Tools: tools and support software
Requirements: Managing requirements change
Estimation: management estimates

## Slide 8: Examples of Types of Risk

## Slide 9: Risk Types-1

## Slide 10: Risk Types-2

## Slide 11: Types of Strategy
Avoidance: strategies for dealing with defective components
Minimization: strategy for employee illness
Contingency: strategy for financial problems

## Slide 12: Risk Management

## Slide 13: Risk indicators