## Slide 1: SOEN 341
IBM Rational Unified Process

## Slide 2: RUP phases and disciplines.

## Slide 3: How Modeling Works in the Unified Process
All efforts, including modeling, is organized into disciplines (formerly called workflows) in the UP and is performed in an iterative and incremental manner
The UP is serial in the large and iterative in the small.

## Slide 4: IBM Rational Unified Process
  The Rational Unified Process (RUP)
    iterative software development process framework
    adaptable process framework,
    intended to be tailored to select elements of the process that are appropriate for their needs.
Notes:   The Rational Unified Process (RUP) is an iterative software development process framework created by the Rational Software Corporation, a division of IBM since 2003.
  RUP is not a single concrete prescriptive process, but rather an adaptable process framework, intended to be tailored by the development organizations and software project teams that will select the elements of the process that are appropriate for their needs.
  The Rational Unified Process (RUP) is an iterative software development process framework created by the Rational Software Corporation, a division of IBM since 2003.
  RUP is not a single concrete prescriptive process, but rather an adaptable process framework, intended to be tailored by the development organizations and software project teams that will select the elements of the process that are appropriate for their needs.

## Slide 5: The seven best practices for modern software engineering:
  Develop iteratively
    risk as the primary iteration driver
    Manage requirements
    Employ a component-based architecture
    Model software visually
    Continuously verify quality
    Control changes
    Customization
Notes:   Develop iteratively, with risk as the primary iteration driver
  Manage requirements
  Employ a component-based architecture
  Model software visually
  Continuously verify quality
  Control changes
  Customization
  verify quality
  Control changes
  Customization

## Slide 6: RUP building blocks
  What is to be produced
  Skills required
  How development goals are achieved. :
    Work Products (what) –artifact resulting from a task,
    Roles (who) –set of skills, competences, and responsibilities.
    Tasks (how) – unit of work assigned to a Role
Notes: RUP building blocks describe what is to be produced, the necessary skills required and the step-by-step explanation describing how specific development goals are achieved. They are the following:
  Roles (who) – A Role defines a set of related skills, competences, and responsibilities.
  Work Products (what) – A Work Product represents something resulting from a task, including all the documents and models produced while working through the process.
  Tasks (how) – A Task describes a unit of work assigned to a Role that provides a meaningful result.

## Slide 7: Task Disciplines
Within each iteration, the tasks are categorized into nine disciplines:
  Six "engineering disciplines"
    (Business Modeling, Requirements, Analysis and Design, Implementation, Test, Deployment)
  Three supporting disciplines
    (Configuration and Change Management, Project Management, Environment).

## Slide 8: RUP phases and disciplines.

## Slide 9: The RUP lifecycle
  Project lifecycle consists of four phases.
    Presented at a high level as 'waterfall'-styled
    The key to the process lies in the iterations of development in all of the phases.
    Each phase has one key objective and milestone at the end
Notes:   The RUP has a project lifecycle consisting of four phases.
  These phases allow the process to be presented at a high level as a 'waterfall'-styled project might be presented, although the key to the process lies in the iterations of development in all of the phases.
  Each phase has one key objective and milestone at the end that denotes the objective being accomplished

## Slide 10
Inception phase

## Slide 11: Inception phase validates initial costing
  A basic user model, (user story)
  project plan
  Initial risk assessment
  Project description
Criteria:
  Stakeholder scope definition
  cost/schedule estimates.
  Requirements understanding
  Credibility of the cost/schedule estimates, priorities, risks
  Depth and breadth of an architectural prototype
Notes: The system is scoped as a basis for validating initial costing and budgets.
A basic use case model, project plan, initial risk assessment and project description are generated.
The project is then checked against the following criteria:
  Stakeholder agreement on scope definition and cost/schedule estimates.
  Requirements understanding as evidenced by the fidelity of the primary use cases.
  Credibility of the cost/schedule estimates, priorities, risks, and development process.
  Depth and breadth of any architectural prototype that was developed.
  Establishing a baseline by which to compare actual expenditures versus planned expenditures.
If the project does not pass this milestone, called the Lifecycle Objective Milestone, it can either be cancelled or it can repeat this phase after being redesigned to better meet the criteria.

## Slide 12: RUP phases and disciplines.

## Slide 13
Elaboration phase

## Slide 14: Elaboration phase
  The primary objective is to mitigate the key risk items
  The problem domain analysis is made
  The architecture of the project gets its basic form.
Notes:   The primary objective is to mitigate the key risk items identified by analysis up to the end of this phase.
  The elaboration phase is where the project starts to take shape.
  In this phase the problem domain analysis is made and the architecture of the project gets its basic form.

## Slide 15: RUP phases and disciplines.

## Slide 16: Elaboration Elements
  A use-case model: the use-cases and the actors. (80% complete).
  The software architecture in a development process.
  An architecture that realizes significant use cases.
  Business case and risk list.
  A development plan for the overall project.
  Prototypes that mitigate each identified technical risk.
Notes: This phase must pass the Lifecycle Architecture Milestone by the following criteria:
  A use-case model in which the use-cases and the actors have been identified and most of the use-case descriptions are developed. The use-case model should be 80% complete.
  A description of the software architecture in a software system development process.
  An executable architecture that realizes architecturally significant use cases.
  Business case and risk list which are revised.
  A development plan for the overall project.
  Prototypes that demonstrably mitigate each identified technical risk.

## Slide 17: Elaboration
  If the project cannot pass this milestone, there is still time for it to be canceled or redesigned.
  After leaving this phase, the project transitions into a high-risk operation where changes are much more difficult and detrimental when made.
  The key domain analysis for the elaboration is system architecture.
Notes:   If the project cannot pass this milestone, there is still time for it to be canceled or redesigned.
  After leaving this phase, the project transitions into a high-risk operation where changes are much more difficult and detrimental when made.
  The key domain analysis for the elaboration is system architecture.

## Slide 18
Construction phase

## Slide 19: RUP phases and disciplines.

## Slide 20: Construction phase
  The development of components and other features of the system.
  The bulk of the coding takes place.
    Several construction iterations may be developed to divide the use cases into manageable segments that produce demonstrable prototypes.
  The first external release of the software.
    Its conclusion is marked by the Initial Operational Capability Milestone.
Notes:   The primary objective is to build the software system.
  In this phase, the main focus goes to the development of components and other features of the system being designed.
  This is the phase when the bulk of the coding takes place. In larger projects, several construction iterations may be developed in an effort to divide the use cases into manageable segments that produce demonstrable prototypes.
  This phase produces the first external release of the software. Its conclusion is marked by the Initial Operational Capability Milestone.

## Slide 21
Transition phase

## Slide 22: Transition phase
Transition the system from development into production
Activities
  training of the end users and maintainers
  beta testing of the system to validate it against the end users' expectations.
  The product is also checked against the quality level set in the Inception phase.
Notes: The primary objective is to 'transition' the system from development into production, making it available to and understood by the end user.
  The activities of this phase include training of the end users and maintainers and beta testing of the system to validate it against the end users' expectations.
  The product is also checked against the quality level set in the Inception phase.
If all objectives are met, the Product Release Milestone is reached and the development cycle ends.

## Slide 23
Six engineering disciplines

## Slide 24: Six engineering disciplines Business modeling discipline
Communication channel between business engineering and software engineering.
How to describe a vision of the organization in which the system will be deployed
How to use this vision as a basis to outline the process, roles and responsibilities.
Notes: Establishes a better understanding and communication channel between business engineering and software engineering.
Software engineers must understand the structure and the dynamics of the target organization (the client), the current problems in the organization and possible improvements.
Business modeling explains how to describe a vision of the organization in which the system will be deployed and how to then use this vision as a basis to outline the process, roles and responsibilities.

## Slide 25: RUP phases and disciplines.

## Slide 26: Requirements discipline
Scope the system and provide detailed requirements
Notes: This discipline explains how to elicit stakeholder requests and transform them into a set of requirements work products that scope the system to be built and provide detailed requirements for what the system must do.

## Slide 27: Analysis and design discipline
Build a system that:
  Performs tasks and functions specified in the use-cases
  Fulfills all its requirements.
  Easy to change when functional requirements change.
Notes: The goal of analysis and design is to show how the system will be realized. The aim is to build a system that:
  Performs—in a specific implementation environment—the tasks and functions specified in the use-case descriptions.
  Fulfills all its requirements.
  Is easy to change when functional requirements change.
Design results in a design model and analysis optionally an analysis model.

## Slide 28: Analysis Model
  what the system is functionally required to do.
Notes:   A description of what the system is functionally required to do, in the form of a conceptual model.
  Typically presented as a set of use cases, one or more UML class diagrams, and a number of interaction diagrams.
  It may also include some kind of user interface mock-up.

## Slide 29: Design Model
  Design classes structured into packages and subsystems with well-defined interfaces
Notes:   The design model serves as an abstraction of the source code; that is, the design model acts as a 'blueprint' for the source code.
  The design model consists of design classes structured into packages and subsystems with well-defined interfaces, representing what will become components in the implementation.
  It also contains descriptions of how objects of these design classes collaborate to perform use cases.

## Slide 30: Implementation discipline
  To define the organization of the code
  To implement classes and objects in terms of components
  To test developed components as units.
  To integrate the results of individual implementers (or teams) into an executable system.
Notes: The purposes of implementation are
  To define the organization of the code, in terms of implementation subsystems organized in layers.
  To implement classes and objects in terms of components (source files, binaries, executables, and others).
  To test the developed components as units.
  To integrate the results produced by individual implementers (or teams), into an executable system.

## Slide 31: Systems
Implementation of Components.
Notes: Systems are realized through implementation of components.
This process describes:
  How to reuse existing components
  Implement new components with well defined responsibility
  Make the system easier to maintain
  Increase the possibilities for reuse

## Slide 32: Test discipline
Verify
  interaction between objects.
  the proper integration of all components
  all requirements have been correctly implemented.
  Ensure that all the defects are fixed, retested and closed.
Rational Unified Process iterative approach:
  test throughout the project, find defects as early as possible, reducing the cost of fixing defects.
Notes: The purposes of the Test discipline are:
  To verify the interaction between objects.
  To verify the proper integration of all components of the software.
  To verify that all requirements have been correctly implemented.
  To identify and ensure that defects are addressed prior to the deployment of the software
  Ensure that all the defects are fixed, retested and closed.
The Rational Unified Process proposes an iterative approach:
  test throughout the project, find defects as early as possible, reducing the cost of fixing defects.

## Slide 33: Deployment discipline
  Produce product releases, and deliver the software to its end users.
  Many of the activities need to be included in earlier phases to prepare for deployment at the end of the construction
Notes:   The purpose of deployment is to successfully produce product releases, and deliver the software to its end users.
  Although deployment activities are mostly centered around the transition phase, many of the activities need to be included in earlier phases to prepare for deployment at the end of the construction

## Slide 34: The lifecycle of the Agile Unified Process (AUP)

## Slide 35: Environment discipline
  Describes the activities required to develop the guidelines in support of a project.
  The RUP process often should itself be refined.
  http://agilemodeling.com/essays/agileModelingRUP.htm
Notes:   The environment discipline focuses on the activities necessary to configure the process for a project. It describes the activities required to develop the guidelines in support of a project.
  If the users of RUP do not understand that RUP is a process framework, they may perceive it as a weighty and expensive process. However a key concept within RUP was that the RUP process could and often should itself be refined.

## Slide 36: Configuration and Change management discipline
  Configuration management: The systematic structuring of the products.
  Change request management: During system development many artifacts with several versions exist.
  Change requests have states such as new, logged, approved, assigned and complete..
Notes: The Change Management discipline in RUP deals with three specific areas:
  Configuration management: Configuration management is responsible for the systematic structuring of the products.
  Change request management: During the system development process many artifacts with several versions exist.
  Status and measurement management: Change requests have states such as new, logged, approved, assigned and complete..

## Slide 37: Configuration and Change management discipline
  Configuration management: The structuring of the products.
  Change request management: Many artifacts with several versions exist.
  Change requests: new, logged, approved, assigned and completed
Notes: The Change Management discipline in RUP deals with three specific areas:
  Configuration management: Configuration management is responsible for the systematic structuring of the products.
  Change request management: During the system development process many artifacts with several versions exist.
  Status and measurement management: Change requests have states such as new, logged, approved, assigned and complete..

## Slide 38: Project management discipline
    The Phase plan describes the entire project
    A series of Iteration plans describe the iterations.
    This discipline focuses mainly on
      Risk management,
      Planning an iterative project through the lifecycle
      Monitoring progress of an iterative project, metrics.
Notes:   The Project management discipline and project planning in the RUP occur at two levels.
    There is a coarse-grained or Phase plan which describes the entire project, and a series of fine-grained or Iteration plans which describe the iterations.
    This discipline focuses mainly on the important aspects of an iterative development process: Risk management, Planning an iterative project through the lifecycle and for a particular iteration, and Monitoring progress of an iterative project, metrics.
    However, this discipline of the RUP does not attempt to cover all aspects of project management.

## Slide 39: Phase plan
Each Phase is treated as a project, controlled and measured by the Software Development Plan which is grouped from a subset of monitoring plans:
  The Measurement Plan defines the measurement goals, the associated metrics, and the primitive metrics to be collected in the project to monitor its progress.
  The Risk Management Plan details how to manage the risks associated with a project. It details the risk management tasks that will be carried out,
  The Risk list is a sorted list of known and open risks to the project, sorted in decreasing order of importance and associated with specific mitigation or contingency actions.
  The Problem Resolution Plan describes the process used to report, analyze, and resolve problems that occur during the project.
  The Product Acceptance Plan describes how the customer will evaluate the deliverable artifacts from a project to determine if they meet a predefined set of acceptance criteria.
Notes: Each Phase is treated as a project, controlled and measured by the Software Development Plan which is grouped from a subset of monitoring plans:
  The Measurement Plan defines the measurement goals, the associated metrics, and the primitive metrics to be collected in the project to monitor its progress.
  The Risk Management Plan details how to manage the risks associated with a project. It details the risk management tasks that will be carried out,
  The Risk list is a sorted list of known and open risks to the project, sorted in decreasing order of importance and associated with specific mitigation or contingency actions.
  The Problem Resolution Plan describes the process used to report, analyze, and resolve problems that occur during the project.
  The Product Acceptance Plan describes how the customer will evaluate the deliverable artifacts from a project to determine if they meet a predefined set of acceptance criteria.

## Slide 40: RUP phases and disciplines.

## Slide 41: Iteration plan
A time-sequenced set of activities and tasks
  Assigned resources
  Task dependencies, for the iteration.
Typically two iteration plans are active at any point in time.
  The current iteration plan is used to track progress in the current iteration.
  The next iteration plan is used to plan the upcoming iteration. This plan is prepared toward the end of the current iteration.
Notes: The iteration plan is a fine-grained plan with a time-sequenced set of activities and tasks, with assigned resources, containing task dependencies, for the iteration.
There are typically two iteration plans active at any point in time.
  The current iteration plan is used to track progress in the current iteration.
  The next iteration plan is used to plan the upcoming iteration. This plan is prepared toward the end of the current iteration.

## Slide 42: Contents of an Iteration
  the project plan
  the current status of the project
  a list of scenarios or use cases
  a list of risks
  a list of changes that must be incorporated in the product
  a list of major classes or packages
These lists must be ranked.
When difficulties arise, items can be dropped from the iterations based on their ranks.
There is a set of supported Artifacts (work products) that help in measuring and building each iteration plan.
Notes:   the project plan
  the current status of the project (on track, late, large number of problems, requirements creep, etc.)
  a list of scenarios or use cases that must be completed by the end of the iteration
  a list of risks that must be addressed by the end of the iteration
  a list of changes that must be incorporated in the product (bug fixes, changes in requirements)
  a list of major classes or packages that must be completely implemented
These lists must be ranked. The objectives of an iteration should be aggressive so that when difficulties arise, items can be dropped from the iterations based on their ranks.
Therefore there is a set of supported Artifacts (work products) that help in measuring and building each iteration plan.

## Slide 43: Iteration plan.
Work Product (Artifact)
IBM has replaced the term "Artifact" with the term "work product". The work products used are:
  The Iteration Assessment captures the result of an iteration,
  The project measurements is the project's active repository of metrics data.
  The periodic Status Assessment: a mechanism for managing everyone's expectations throughout the project lifecycle
  The work order : What is to be done and When it is to be completed.
  The Issues List : Record and track problems, exceptions, anomalies, incomplete tasks.
Notes: Work Product (Artifact)
IBM has replaced the term "Artifact" with the term "work product". The work products used are:
  The Iteration Assessment captures the result of an iteration, the degree to which the evaluation criteria were met, lessons learned, and changes to be done.
  The project measurements is the project's active repository of metrics data. It contains the most current project, resources, process, and product measurements
  The periodic Status Assessment: a mechanism for managing everyone's expectations throughout the project lifecycle
  The work order is the Project Manager's means of communicating with the staff about what is to be done and when it is to be completed.
  The Issues List is a way to record and track problems, exceptions, anomalies, or other incomplete tasks requiring attention.